## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date		Criterion
1	Preliminary meeting with client		Discuss the functions that the program should accomplish				15 minutes		9/14/22		Appendix & A
2	Create a mock design of the general program		Able to showcase how the program looks and a basic idea on what it can accomplish				1 hour		9/21/22		A
3	Meet with client to discuss the mock design		Discuss changes on how to make the program more user friendly and create specific success criteria for the program				30 minutes		9/24/22		A
4	Create a skeleton of the program		Further outlines the program’s interface and its features. Thoroughly break down what each feature can accomplish with the client.				3 hours		10/5/22		B
5	Develop a testing strategy		Create a complete success criterion that ensures the program can produce the expected outputs given inputs				2 hours		10/7/22		A&B
6	Plan and design the GUI.		All windows should be created with every element in the correct place				2 hours		10/10/22		C
7	Create the Questions and Test classes		Both classes should be able to store all information regarding to the imported data				2 Hours		10/13/22		C
8	Create a skeleton of the MainMenu class		The skeleton should be able to show what methods needs to be implemented				1 hour		10/14/22		C
9	Create the ImportMenu class		Import Menu should extend MainMenu, and would be able to pass information about the data that needs to be imported to the parent class				1 hour		10/15/22		C
10	Implement the import functionality of the Main class		Able to convert pdf to text and stores questions in the specified classes.				6 hours		10/19/22		C
11	Create the QuizMenu class		The class will have the functionality defined in the client meetings				4 hours		10/24/22		C
12	Connect all the windows		User will be able to access all windows of the program through buttons				1.5 hours		10/25/22		C
13	Implement the export method of the MainMenu class		User should be able to export a test to a .xlsx format				2 hours		10/27/22		C
14	Implement the save method in the Main class for saving data in the program		Should be able to write to a file the data from imported tests and save statistics about the user’s use of the program				4 hours		10/31/22		C
15	2nd consultation with client		Update client on the development of the program and receive feedback to improve it.				30 minutes		11/2/22		C
16	Create and integrate error messages		Code is modified to display error message if user makes a mistake				2 hours		11/3/22		C
17	Refactor the code		The code should be condensed into methods for repetitive actions. It should be the most efficient data-wise				4 hours		11/7/22		C
18	Ensure the program meets all success criterion		The program should be error-proof and meet all of the client’s specifications				2 hours		11/8/22		C
19	Record the product video		Product video completed with detailed explanation of program functionality.				45 minutes		11/8/22		D
20	Send finished product to client		Client uses the program and distributes it to the Academic Decathlon team.				10 minutes		11/8/22		E & Appendix
21	Reflect on final program and client feedback		Review areas for improvement. Begin planning to update program				30 minutes		11/9/22		E & Appendix