## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated			Target completion date				Criterion
1	Preliminary meeting with client		Discuss the functions that the program should accomplish				15 minutes			9/14/22				Appendix & A
2	Create a mock design of the general program		Able to showcase the functionality of the program and its interface. Show how each goal is accomplished.				2.5 hours			9/16/22				A
3	Meet with client to discuss the mock design		Discuss changes on how to make the program more user friendly and create specific success criteria for the program				30 minutes			9/19/22				A
4	Plan and design the GUI.		All windows should be created with every element in the correct place				2 hours			9/22/22				C
5	Create the skeleton of the main, Question, and Test classes		Main class should show the startup GUI, and Questions and Test classes should be able to store custom information in Array Lists				2 Hours			9/26/22				C
6	Create the import functionality of the Main class		Able to convert pdf to text and stores questions in the specified classes.				6 hours			9/30/22				C
7
8
9
10
11
12
13